7

Westward Ho! Park

Action Points For August meeting

| Action | Update |
| --- | --- |
| Council staff to liaise with Mr Makeig-Jones regarding the bench | In progress |
| Crazy Golf Council staff to prepare and install sign Council staff to plan the removal of the crazy golf course | In progress |
| Report from Chair of FOTWHOP Item on how the Committee is to proceed with all types of donations from residents to be included on the next agenda; Item to be included on the next agenda on harmonising bench types, materials and styles to be installed at the park, and on if or how to approach their dedication. | Items on the agenda |
| Survey on the options of a green gym installation or boules playing surface. Defer the matter for up to 2 years to enable the Committee to focus on the current tasks | The matter to be brought back to an appropriate meeting of the Committee. |
| Update on dog exclusion signage | Arranging for the installation of the gates to the sensory garden as soon as possible. The Maintenance team to undertake that work alongside the removal of the crazy golf holes closest to the new play area. |
| Park Signage | Matter to be included on a future agenda of the Committee |
| Draft Press Release | The press release is completed and awaiting issue. |
| Inventory of plants in the park and note a list of poisonous plants and how to display information and item on planting of the play area | Included on the agenda |
| Access to Golf Links Road from the park | Item to be included on a future meeting of the Committee |
| Endoscopic survey | Deputy Town Clerk instructed the Endoscopic survey company to undertake the survey week commencing 2nd August 2021, the survey would be completed on the 5th August 2021. |
| Replacement of Pavilion Roof | Item on the agenda. |